**Name: Brian Kenneth A. lopez**

**Please Check:**

**C:\Program Files (x86)\Microsoft Office\MEDIA\OFFICE14\Bullets\BD21301_.gif Hacker**

**Hustler**

**Hipster**

**Subject Name: Android 2**

**Block:**

**1**

**C:\Program Files (x86)\Microsoft Office\MEDIA\OFFICE14\Bullets\BD21301_.gif 2**

**3**

**Project Timeline**

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 1 March 16 - March 22 2020** | **Week 2 March 23- March 29, 2020** | **Week 3 March 30- April 5, 2020** | **Week 4 April 6-April 12, 2020** |
| **Done**  **Gathering some information/source about the said project and making some**  **UI design** | **Done**  **Analyzing the database and the data flow of the said system** | **Done**  **Making the UI design into the actual design using android stuidio** | **To Do**   * **Testing the sensor** * **Designing the Ridex activity** * **Getting the googlemap**     **Done**   * **UI design of the main menu at splash screen** |
| **Week 5 April 13-19** | **Week 6 April 20- 26** | **Week 7 April 27-May 3** | **Week 8 May 4-10** |
| **To Do**   * **Fixing the database of riderX and rider information and the log in information**   **Done**   * **Sensor done** * **Google map done** * **Riderx activity don** | **To Do**   * **Making the on app camera** * **Making the travel activity** * **Analyzing SMS**   **Done**   * **Travel activity** | **To Do**   * **Inserting sms in the travel activity** * **Fixing the bugs**   **Done**   * **Riderx and rider information database done you can now add photos direct to the gallery or to the camera** * **On screen camera** * **Google map** | **To Do**   * **Due to the error of the said sms sender using sensor the app itself automatically force shut down so as the alternative we remove the said feature** * **Fixing bugs**   **Done**   * **Project complete**   **Note: the camera is functioning**  **Perfectly but in some phone the camera wont show.** |